## Slide 1: Progress Report: VISA Communication Tool
Group 64 • 15.02.2017
Wenbo Hou, Chenliang Wang, and Lucien Tamno

## Slide 2: Review
Expected delivery
Python Based VISA Communication App
Project Objectives
Coding in Python
Graphic User Interface
Communication Layer
Block Data I/O
Code Complete Feature
Querying Tool
Instrument Operations

## Slide 3: Communication
Implementation Read/write:( Interface-OS, Interface-GUI,Other-File)
Integration Module interaction interfaces and bus systems (GPIB, RS232, USB, Ethernet)
Testing Module
Lucien Tamno

## Slide 4: Implementation Read/write File
sample code
infile = "myFile.txt"
retrievedFile = open(infile, mode='r', encoding="utf-8")
if retrievedFile.mode == "r":
retrievedFile = (open(infile, 'r') or StringIO("some initial text data"))
elif retrievedFile.mode == "rb":
retrievedFile = (open(infile, "rb") or BytesIO(b"some initial binary data: \x00\x01"))
else:
print("this file is not readable")
exit(0)
for line in retrievedFile:
outfile = line.readall()
outfile.BufferedWriter()
outfile.flush()
retrievedFile.isatty() retrievedFile.close()

## Slide 5: Integration Module interaction interfaces and bus systems (GPIB, RS232, USB, Ethernet)
Sample code:rm = visa.ResourceManager()
rm.list_resources()
('ASRL1::INSTR', 'ASRL2::INSTR', 'GPIB0::12::INSTR')
inst = rm.open_resource('GPIB0::12::INSTR')
print(inst.query("*IDN?"))

## Slide 6: Testing module
To be Implemented

## Slide 7
01.30.17
IDE Configuration
Setup Source Structure
Put Setup instruction
Generate root test script
01.31.17
Set Software Icon
Commands to acquire key
Related unit tests
02.02.17
Try output function
Apply fake query results
02.04.17
Remove extra space in display list
02.05.17
Set inline Icon
Upload Icons

## Slide 8: Progress - Code Complete Wenbo Hou
Acquire Key
Active when text is changing
Pass current input to the query function

## Slide 9: Progress - Code Complete Wenbo Hou
Output Results
Drop List
Icon associated with command
Dynamic List Height

## Slide 10: Quick View Wenbo Hou

## Slide 11: Next steps Wenbo Hou
Query function in Code Complete
Generate querying algorithm
Prepare documentation
Assign certain icon to a command set
Unit tests and functional tests
Query Tool
Separate display window
Querying algorithm

## Slide 12: Goals for next meeting
Fully functional Code Complete feature
Query Tool (alpha version)

## Slide 13: 3 pieces of whole project Chenliang Wang
GUI Design ------ Almost done
GUI Implement ------ On the way
Function Test ------ Doing soon

## Slide 14: Progress - past Chenliang Wang
GUI Design

## Slide 15: Progress - current Chenliang Wang
GUI Implement
Enveriment
Pycharm + Python 3.6 + PyQt 5.71

## Slide 16: Progress - current Chenliang Wang
GUI Implement
Navigation bar
Send command with query or write.

## Slide 17: Progress - current Chenliang Wang
GUI Implement
IP connection

## Slide 18: Progress - later Chenliang Wang
Function Test
Human Test
Unit Test

## Slide 19: Future Plan Chenliang Wang
What I need to do next
Continue other functions.
Organize the code
Modify the UI
Unit Test part by part
Debug

## Slide 20: Conclusion